Supplementary Table S1

Business transformation risks and ways to mitigate them

| No. | Risk Description | Likelihood | Impact | Key Mitigation Strategies |
| --- | --- | --- | --- | --- |
| 1 | Insufficient hospital infrastructure | Medium | High | Pilot implementation, Upgrading IT |
| 2 | Data privacy and security concerns | High | High | Encryption, RBAC, HIPAA/GDPR |
| 3 | Lack of interoperability | High | Medium | Standard APIs, national data standards |
| 4 | Lack of telemedicine legislation | Medium | High | Engagement with legislative bodies |

Supplementary Table S2

Security management principles

| No. | Principle | Description |
| --- | --- | --- |
| 1 | Zero Trust Model | Nothing trusted by default; authenticate all access |
| 2 | Multi-Factor Authentication | MFA required for sensitive systems |
| 3 | Least Privilege Access | Access only to necessary data |
| 4 | Data Encryption | Encrypt sensitive data in transit and at rest |
| 5 | Continuous Monitoring | Log and analyze user activities |

Supplementary Table S3

Organizational agility principles in the development of the ROP Intelligent surveillance system

| No. | Principle | Description |
| --- | --- | --- |
| 1 | Embracing Change | Quickly adapt to evolving requirements |
| 2 | Modular Architecture | Modular design for faster modification |
| 3 | Incremental Delivery | Gradual implementation in iterative stages |
| 4 | Adoption of DevOps and CI/CD | Support DevOps and CI/CD pipelines |
| 5 | Agile-TOGAF Integration | Combine Agile with TOGAF 10 |

Supplementary Table S4

Business rules and standards catalog about technology

| No. | Law/Standard Name | Description | Source | Related roles | Related processes |
| --- | --- | --- | --- | --- | --- |
| 1 | Health data confidentiality | Encrypt patient info, authorized access only | HIPAA, GDPR | Hospitals, IT, Physicians | Data management, Monitoring |
| 2 | Mandatory HIS use | Store ROP data in hospital HIS | Ministry of Health | IT, Hospitals, Physicians | Data management, Referral |
| 3 | Telemedicine standards | Use approved infrastructures for remote consults | WHO, National Regs | Specialists, Hospitals | Consultation, Referral |
| 4 | FHIR Standard | Transmit ROP data using FHIR | HL7, FHIR | IT, Hospitals, MoH | Data management, HIS |

Supplementary Table S5

Infrastructure components catalog for the intelligent ROP surveillance system

| No. | Service / Infrastructure | Description | Application in the ROP system | Security and Operational Considerations |
| --- | --- | --- | --- | --- |
| 1 | Cloud Servers | Cloud-based processing | Running HIS, analytics | Encryption, access control |
| 2 | Relational Database | Structured storage | Managing records | HIPAA compliance, backups |
| 3 | NoSQL Database | Unstructured storage | Processing images | Encryption, scalability |
| 4 | Image Processing | AI-based analysis | Automated ROP detection | High accuracy, oversight |
| 5 | Messaging system | Alerts and notifications | Reminders, results | Authentication, spam prevention |
| 6 | Authentication Service | User access management | Secure login | MFA, access logging |
| 7 | Telemedicine system | Online consultation | Remote diagnosis | Encrypted comms, video |
| 8 | Firewall & IPS | Cyberattack protection | Securing network | Continuous updates, monitoring |
| 9 | Data analytics dashboard | Visualization | Monitoring trends | Anonymization, real-time |
| 10 | Parallel processing | High-speed processing | Accelerating deep learning | Resource optimization |

Supplementary Table S6

Technology capabilities in the ROP intelligent surveillance system

| No. | Technology Capability | Description | Recommended Tools and Technologies | Architectural Domain |
| --- | --- | --- | --- | --- |
| 1 | AI Medical Image Processing | Automated retinal image analysis | TensorFlow, OpenCV | Application Architecture |
| 2 | Medical Data Management | Secure storage of images, records | DICOM, PACS, NoSQL | Data Architecture |
| 3 | Telemedicine Infrastructure | Real-time remote consultations | WebRTC, Zoom API | Application Architecture |
| 4 | Standardized APIs | Seamless interoperability | FHIR, HL7, RESTful | Technology Interactions |
| 5 | User Authentication | Robust access control | OAuth 2.0, SAML | Technology Security |
| 6 | Health Data Reporting | Interactive dashboards | Power BI, Tableau | Data Architecture |
| 7 | Cloud Infrastructure | Scalable storage and compute | AWS, Google Cloud | Technology Infrastructure |
| 8 | Data Integration Support | Standard compliance | FHIR Validator | Technology Interactions |
| 9 | Service Performance Monitoring | Continuous health monitoring | Prometheus, Grafana | Technology Infrastructure |
| 10 | Software Change Management | Version control | Git, CI/CD pipelines | DevOps |

Supplementary Table S7

Project dependency matrix of the ROP intelligent surveillance framework and its impact on application and technology architectures

| No. | Project Name | Dependency on Other Projects | Impact on Data Architecture | Impact on Application Architecture | Impact on Technology Architecture |
| --- | --- | --- | --- | --- | --- |
| 1 | Development of Integrated HIS | National DB, Telemedicine | Very High | High | Medium |
| 2 | Telemedicine Implementation | Hospital HIS, Dashboard | Medium | High | High |
| 3 | Deployment of National DB | HIS, AI Image Processing | Very High | Medium | High |
| 4 | Development of Dashboard | National DB, HIS | Medium | High | High |
| 5 | AI Image Processing | HIS, Imaging DB | High | Very High | Medium |
| 6 | Security Mechanisms | All Systems | High | High | Very High |

Supplementary Table S8

Architectural Change Management Model in the Development of the Intelligent ROP Surveillance system

| No. | Change Management Phase | Description | Tools and Methods Utilized | Responsible Entity |
| --- | --- | --- | --- | --- |
| 1 | Identification | Examination of new requirements | JIRA, stakeholder interviews | EA Team |
| 2 | Logging | Documenting change requests | Issue tracking, TOGAF repo | EA Team |
| 3 | Impact Analysis | Assessing effects on domains | Sparx EA, analysis tools | Analysis Team |
| 4 | Evaluation | Determining type and priority | Change Matrix, TOGAF model | Governance Committee |
| 5 | Approval | Reviewing and approving | CCB meetings | Chief Architect |
| 6 | Implementation Planning | Developing schedule | MS Project, Primavera | Project Manager |
| 7 | Execution | Implementing modifications | DevOps, Terraform | Technical Teams |
| 8 | Post-Change Evaluation | Monitoring success | KPI dashboards | Monitoring Team |

Supplementary Table S9

Requirements Management and Compliance Assurance in the Development of the Intelligent ROP Surveillance Framework

| No. | Compliance domain | Requirements and standards | Compliance evaluation methods | Tools utilized | Responsible team |
| --- | --- | --- | --- | --- | --- |
| 1 | Data security | GDPR, HIPAA | Security analysis | SIEM, OWASP ZAP | Security Team |
| 2 | Interoperability | FHIR, HL7, DICOM | Conformance assessment | FHIR Validator | Data Integration |
| 3 | System resilience | 99.9% Uptime | Continuous monitoring | Grafana, Prometheus | IT Operations |
| 4 | Authentication | OAuth 2.0, SAML | System testing | Keycloak, Azure AD | Cybersecurity |
| 5 | Legal compliance | MoH Regulations | Legal review | Compliance Dashboards | Legal Unit |
| 6 | Data quality | DICOM, AI validation | Accuracy testing | TensorFlow Validator | AI team |