# Appendix A. Zero-Cost Execution Protocol (Step by Step)

This protocol assumes no paid APIs and no owned GPU. Everything runs on Kaggle (preferred: 2x T4, ~30 GPU-hours/week, persistent datasets) and/or Google Colab free tier. Companion scripts referenced below are available in the public repository: https://github.com/mdfahimfaisaltanha/bengali-llm-benchmark-audit.

## Step 1. Set up accounts and environment (CPU, ~1 hour)

Create free accounts: Kaggle, Hugging Face (some models require accepting a license on the HF page - do this in the browser for each gated model, e.g. Llama and Gemma).

On Kaggle, create a new Notebook, enable GPU (Settings > Accelerator > GPU T4 x2), and enable Internet.

Install dependencies in the first cell: pip install -q transformers accelerate bitsandbytes datasets lm-eval sacrebleu sentencepiece.

Add your HF token as a Kaggle secret (Add-ons > Secrets) named HF_TOKEN; never paste it in code.

## Step 2. Freeze the benchmark inventory (CPU, ~2 hours)

Run 01_download_data.py to pull every benchmark in Table 1 and write a manifest (manifest.json) with dataset revisions, checksums, and item counts.

Fix the audit subsamples (seed 20260727) and save item ID lists; commit the manifest to the repository. These frozen lists are used by every later step.

Author the probe set now (recommended 200-300 items, matched in format to Bangla MMLU/BEnQA style, authored natively and never posted online). Store it privately.

## Step 3. Pilot run (GPU, ~2-3 hours)

Run the full pipeline end to end with one small model (TituLLM-1B or Llama-3.2-1B) on BoolQ-bn only: accuracy eval (05_run_eval.sh), Min-K% (02_min_k_prob.py), TS-Guessing (03_ts_guessing.py), and one perturbation (option reordering from 04_perturb.py).

Record GPU-hours consumed; multiply out to budget the full grid and trim the model list if needed.

## Step 4. Full audit grid (GPU, spread over ~3-6 weeks of free quota)

Loop models x benchmarks for accuracy, Min-K%, and TS-Guessing. Save one CSV per (model, benchmark, method) - the scripts do this automatically under outputs/.

Generate perturbed benchmark variants once (04_perturb.py; NLLB-200-distilled-600M runs on the free GPU for round-trip paraphrase), manually verify a 100-item sample, then evaluate all models on the perturbed variants.

For Tier B ground truth: query the public corpus indexes (Dolma/Pile/ROOTS search endpoints or downloadable n-gram indexes) for the frozen item lists in both Bengali and English. This is CPU-only and can run locally.

## Step 5. Analysis and write-up (CPU, ~1 week)

Run 06_analyze.py to produce Tables 3-5 (CSV + formatted) and all statistics (bootstrap CIs, Wilcoxon, Spearman, Holm-Bonferroni, mixed-effects regression).

Regenerate Tables 3-5 from the analysis outputs; Sections 7-8 are updated accordingly in each subsequent version of this manuscript.

Deposit code + manifests + outputs in a public repository (GitHub + Zenodo DOI) and cite it in Section 10.